Phase 1 – Solution Setup

Project Structure

Domain

├── Entities

├── Enums

├── ValueObjects

└── Domain Services

Application

├── Interfaces (IAnimalRepository)

├── DTOs (RegisterRequest, AnimalDto)

├── Common (ApiResponse<T>)

└── Use Cases (Handlers)

Infrastructure

├── DbContext

├── Repositories

├── Identity (ApplicationUser)

└── External Services

API

├── Controllers

├── Program.cs

Goal

Establish the project architecture.

Tasks

- Create the solution

- Create projects:

  - PigFarm.Api

  - PigFarm.Application

  - PigFarm.Domain

  - PigFarm.Infrastructure

  - PigFarm.WebUI

- Configure Dependency Injection

- Configure Entity Framework Core

- Configure SQL Server

- Configure JWT Authentication

- Configure AutoMapper

- Configure FluentValidation (optional)

- Configure logging

- Configure global exception handling

Deliverable:
A running application with a clean architecture.

Phase 2 – Authentication & Users

Goal

Allow users to access the system securely.

Features

- User Registration

- Login

- JWT Authentication

- Password Reset

- Change Password

- User Profile

- Roles

  - Administrator

  - Farm Manager

  - Worker

  - Veterinarian

Deliverable:
Authenticated users can access the system.

Phase 3 – Farm Module

This is the root of everything.

Features

Create Farm

Edit Farm

Deactivate Farm

Farm Settings

Farm Dashboard

Business Rule

A user cannot use the system until a farm exists.

Phase 4 – Pen Management

Now the farm has somewhere to keep pigs.

Features

Create Pen

Edit Pen

Delete Pen

Pen Capacity

Pen Type

Pen Status

Pen Occupancy

Available Pens

Pen Dashboard

Business Rules

Cannot exceed capacity.

Cannot delete occupied pen.

Phase 5 – Animal Management

The heart of the system.

Features

Register Animal

View Animal

Edit Animal

Transfer Animal

Deactivate Animal

Animal Search

Animal Timeline

Weight Tracking

Animal Profile

Automatic Age Calculation

Current Stage

Parents

Current Pen

Current Batch

Phase 6 – Batch Management

Instead of managing pigs individually.

Features

Create Batch

Assign Pen

Move Animals into Batch

Remove Animals

Close Batch

Batch Dashboard

Average Weight

Mortality

Animal Count

Current Feed

Current Stage

Phase 7 – Weight Management

Features

Record Weight

Batch Weight

Growth Chart

Growth Trends

Average Daily Gain

Weight Alerts

Phase 8 – Feed Management

One of your biggest selling points.

Entities

Feed Type

Feed Program

Feed Allocation

Feed Inventory

Features

Create Feed Types

Starter

Grower

Finisher

Lactation

Gestation

Define Feed Programs

Example:

21–40 days

Starter Feed

0.8kg/day

Assign Feed Program

System Calculates

Required feed

Remaining stock

Daily consumption

Weekly consumption

Monthly consumption

Phase 9 – Vaccination Module

Entities

Vaccine

Vaccination Rule

Vaccination Schedule

Vaccination Record

Features

Create Vaccine

Create Vaccination Rule

Automatic Schedule

Due Today

Overdue

Completed

Batch Vaccination

Animal Vaccination History

Phase 10 – Health Module

Features

Diseases

Treatments

Medication

Veterinary Visits

Recovery

Mortality

Isolation

Health History

Phase 11 – Breeding Module

Large module.

Features

Register Sow

Register Boar

Heat Detection

Mating

Artificial Insemination

Pregnancy Check

Expected Farrowing

Farrowing

Piglet Registration

Cross Fostering

Weaning

Return to Heat

Phase 12 – Inventory

Track:

Feed

Medicine

Vaccines

Equipment

Suppliers

Purchases

Expiry Dates

Low Stock Alerts

Phase 13 – Financial Module

Income

Expenses

Feed Costs

Medicine Costs

Equipment

Pig Sales

Cash Flow

Profit & Loss

Phase 14 – Reports

Animal Reports

Feed Reports

Breeding Reports

Vaccination Reports

Financial Reports

Mortality Reports

Growth Reports

Inventory Reports

PDF Export

Excel Export

Phase 15 – Notifications

Upcoming Vaccinations

Low Feed

Low Medicine

Pregnancy Due

Farrowing Due

Pen Full

Market Ready

Overdue Treatments

Phase 16 – Decision Support Engine ⭐

This is what makes your project unique.

Instead of CRUD...

The system advises the farmer.

Examples

Feeding

Batch G005 is 63 days old.

Recommendation

Grower Feed

2.1kg/day

Total Feed

84kg/day

Vaccination

Batch G005 requires Circovirus vaccination today.

Breeding

Sow 101 is expected to farrow in three days.

Finance

Feed inventory will last only four days.

Purchase another one tonne.

Growth

Average Daily Gain is below target.

Increase protein percentage.

Phase 17 – Dashboard & Analytics

Graphs

Mortality Rate

Feed Consumption

Weight Trends

Profit

Expenses

Sales

Vaccinations

Breeding Success

Market Ready Animals

Phase 18 – Polish & Deployment

Responsive UI

Dark Mode

Role-Based Navigation

Audit Logging

Data Backup

Seed Data

Docker (optional)

Deploy to Azure or AWS

Portfolio Documentation

Final Development Roadmap

| Phase | Module | Priority |
| --- | --- | --- |
| 1 | Solution Setup | ⭐⭐⭐⭐⭐ |
| 2 | Authentication | ⭐⭐⭐⭐⭐ |
| 3 | Farm | ⭐⭐⭐⭐⭐ |
| 4 | Pen | ⭐⭐⭐⭐⭐ |
| 5 | Animal | ⭐⭐⭐⭐⭐ |
| 6 | Batch | ⭐⭐⭐⭐⭐ |
| 7 | Weight | ⭐⭐⭐⭐ |
| 8 | Feed | ⭐⭐⭐⭐⭐ |
| 9 | Vaccination | ⭐⭐⭐⭐⭐ |
| 10 | Health | ⭐⭐⭐⭐ |
| 11 | Breeding | ⭐⭐⭐⭐⭐ |
| 12 | Inventory | ⭐⭐⭐⭐ |
| 13 | Finance | ⭐⭐⭐⭐ |
| 14 | Reports | ⭐⭐⭐⭐ |
| 15 | Notifications | ⭐⭐⭐⭐ |
| 16 | Decision Support | ⭐⭐⭐⭐⭐ |
| 17 | Dashboard | ⭐⭐⭐⭐ |
| 18 | Deployment | ⭐⭐⭐⭐ |

One suggestion based on your previous projects

You've already built systems with large service classes and growing enums. For this project, organize the Application layer by feature rather than by technical type. For example:

Features/
├── Animals/
├── Farms/
├── Pens/
├── Batches/
├── Feeding/
├── Vaccinations/
├── Breeding/
├── Health/
├── Finance/
└── Reports/

The Pig Lifecycle Stages

- Suckling / Farrowing: Birth to 3-4 weeks (Weight: 2–7 kg).

- Nursery / Weaner: 4 to 8/10 weeks (Weight: 7–25 kg).

- Grower: 10 to 16/20 weeks (Weight: 25–65 kg).

- Finisher: 20+ weeks until market (Weight: 65–120+ kg).

- Breeding (Sows/Gilts): Mature adults (30+ weeks) producing litters. [1, 2, 3, 4, 5]

🍽️ Daily Exact Feed Requirements

Pigs require specialized nutrition at each lifecycle phase. Always ensure constant access to fresh water. [1, 2]

| Lifecycle Stage [1, 2, 3, 4, 5, 6, 7, 8] | Daily Feed Amount (kg/pig) | Diet & Notes |
| --- | --- | --- |
| Creep Feed (Suckling) | \(0.25 - 0.5\) kg | Start offering small amounts at 10 days old. |
| Nursery / Weaner | \(0.8 - 1.2\) kg | Easily digestible, high protein. |
| Grower | \(1.5 - 2.5\) kg | Rapid muscle building phase. |
| Finisher | \(2.5 - 4.0\) kg | Bulk feed to reach market weight. |
| Pregnant Sow/Gilt | \(2.0 - 2.5\) kg | Exact amount depends on stage of gestation. |
| Lactating Sow | \(4.0 - 6.0\)+ kg | Ad libitum (eat as much as possible) to feed piglets. |

💉 Exact Vaccination Protocol

Vaccination programs vary based on farm location and disease history, but the following is a standard baseline protocol: [1, 2]

1. Piglets / Nursery Pigs [1]

- Mycoplasma (Pneumonia): An initial dose at 1 to 3 weeks of age, followed by a booster 2 to 3 weeks later.

- Circovirus (PCV2): Administered at 3 weeks old, with a repeat dose shortly after.

- Note: Piglets typically require an iron injection within 24-48 hours of birth to prevent anemia. [1, 2, 3, 4]

2. Breeding Gilts

- Atrophic Rhinitis / E. coli: Dosing occurs 5 weeks before farrowing.

- Reproductive Failure (Farrowsure): Dosing takes place 5 weeks before breeding, and a second dose 2 weeks before breeding. [1]

3. Sows & Boars [1]

- Sows: Doses are given 4 weeks and 2 weeks prior to farrowing for E. coli/Atrophic Rhinitis.

- Boars: A dose for Leptospirosis / Erysipelas is administered every 6 months. [1, 2, 3]